## Slide 1: Agile @ TenAsys Discussion Slides
Agenda
  Our engineering objectives
  Areas we can improve (IMO)
  Lifecycle of a story
  Characteristics of a sprint
  Resource Allocation
  Morning standups

## Slide 2: Engineering Objectives
Release product on time, with high quality, within a culture of good communication and clear priorities. Development is a team sport, and we carry the load evenly. Our customers and staff are happy.

## Slide 3: Areas we can improve
    Releasing new product when we say and with high quality
    Accountability
      Clear where everyone is working
      Clear task priority within each sprint and what the deadlines are
      Encourage working items to completion (minimize in-flight items)
      Importance of meeting milestones
    Healthy team culture
      Encourage high collaboration. Also notice when it's not happening.
      No bullying
      Encourage use of all communication tools (including chat) and communication outside of slotted meetings.
      Calling out greatness when we see it (maybe we are and I just don't have the visibility, to me, we have unsung heroes – people pulling more weight than others, working long hours for the success of TenAsys.
    Clear roles and responsibilities
      We need enthusiastic and open discussion, free of bullying or tactics that stall dialog, but we also need someone on every project with the authority to make a decision and move on. Multiple people word-crafting the same 2 sentences of text for weeks is not a good use of anyone's time.
    Metrics – burndown, TCE

## Slide 4: Lifecycle of a story
  A new story or feature is thought up: As a TenAsys distributor, I need to purchase licenses in bulk and release them to my end customers via the license portal on my schedule
      Define acceptance priority that tests are built to verify (Test that, structure is nice)
    Development Complete
    Testing Complete
    Proof
      The product owner or tester "proves" working software by demonstration by executing the acceptance criteria and fielding questions in a group setting. The story is "accepted" by the business if demonstration successful.

## Slide 5: Characteristics of a sprint
1-3 weeks generally – They should be large enough for meaningful work to be done but no larger than possible. New sprints are great opportunities to reevaluate priorities, learn from mistakes, "regroup." Sprints are not releases (though they can coincide).
Sprint are closed at the conclusion regardless of completion, a new sprint is created, and items must either be pulled to the new sprint or placed back in the backlog.
Prior to sprint kick off
  Stories to be considered are "inception complete"
  Stories to be considered are in priority order (a backlog priority session has been performed when whomever is necessary and all items in the backlog are evaluated and ranked in priority order)

## Slide 6: Defining Project Teams
If projects are not able to be staffed properly, we may want to put them on hold until higher priority projects free up. (2-3 well-funded projects will be more efficient than 6 under-staffed projects running in tandem)
Testing/lab infrastructure discussions moved into the associated projects.
  Work on our lab infrastructure should be driven from stories/sprints within other INtime projects
  Test results should be reported to the INtime project team they're related to, not a separate meeting.

## Slide 7: Resource assignment is done at sprint kickoff. Team members are only assigned to a single sprint/project at a time.
Dates | INtime Project 1 (Client/Server) | INtime Project 2 (Licensing) | INtime Project 3 | INtime Project 4
2/1/24 - 2/15/24 | Sprint 3 PO: Joel Dev: Stuart Tester: David | Sprint 8 PO: Jesse Dev: Jesse Tester: None | Sprint 1 PO: Joel Dev: Carl, Jared Tester: Eric | Sprint 1 PO: Chris Dev: Dalibor Tester: None
2/16/24 - 2/29/24 | Sprint 4 PO: Joel Dev: Stuart Tester: None | Sprint 9 PO: Joel Dev: Jesse Tester: None | Sprint 2 PO: Joel Dev: Carl, Jared Tester: Eric | Sprint 2 PO: Chris Dev: Dalibor Tester: David
3/1/24 - 3/15/24 | Sprint 5 PO: Joel Dev: Stuart Tester: None | Sprint 10 PO: Joel Dev: Jesse Tester: David | Sprint 3 PO: Joel Dev: Carl, Jared Tester: None | Sprint 3 PO: Chris Dev: Dalibor Tester: Eric

## Slide 8: Key Touchpoints / Milestones
Story Complete – Development and testing complete. This could be release as is and used by our customers today. Story points only counted for stories that are completed.
Inception Complete – do we have a good use case and have enough information to prioritize this story amongst other work? The story is then placed in backlog (prioritized to other items in the backlog) to potentially be picked up in future sprint. Story is sized.
Elaboration Complete – The story has been pulled into the current sprint and discussed fully as a team. It's clear what needs to happen before we can consider this story is "done."
  Tests can be built (either manual or automated) against the acceptance criteria as a easy way to ensure all new features are tested. May consider having the testers be the people who perform the demonstration in the proof.
Backlog prioritization session – Review all stories in backlog and rank them. As far as the team is concerned, we pull from the top. It's up to PO, stakeholders to determine what that rank is. For licensing, this might be Joel M, Ashley, Joel R., Kim, and Andreas.
Proof – Demonstrate working software to the business. The bigger the better – if the entire company watches it helps everyone – sales, support prepare on what's coming. I'm a proponent of having the business "accept" each story – or explicitly state what's needed to accept it.

## Slide 9
Monday | Tuesday | Wednesday | Thursday | Friday
29 – Standups | 30 – Standups | 31 – Standups | 1 – Standups | 2 – Standups Sprint 1 Proofs
5 – Standups | 6 – Standups | 7 – Standups | 8 – Standups | 9 – Standups Sprint 1 Proofs
12 – Standups Top prioritized stories "INCEPTION COMPLETE" | 13 – Standups Sprint group 1 end *release/sprints do not need to be coupled | 14 – Standups | 15 – Standups Sprint 1 Retrospectives | 16 – Standups Sprint group 1 Proofs Elaboration Complete (say first 5 stories)
19 – Standups Top backlogs prioritized (say top 20 in every project) | 20 – Standups Sprint group 2 starts | 21 – Standups | 22 – Standups | 23 – Standups Sprint group 2 Proofs
26 – Standups | 27 – Standups Story 1 complete | 28 – Standups Story 2 complete | 29 – Standups Stories 3,4 complete | 1 – Standups Sprint group 2 Proofs
2 – | 3 – Team pulls new story 6 into the sprint and begins elaboration (story 6 is the next on the list in the backlog) Story 6 elaboration complete | 4 – | 5 – Story 6 complete | 6 – Standups Sprint group 2 Proofs

## Slide 10: Morning standups
Time Slot | Discussion
7:45-8 | Engineering Leadership standup/roundtable - what 3 things?
8-8:15 | Project 1 Standup
8:15-8:30 | Project 2 Standup
8:30-8:45 | Project 3 Standup
8:45-9 | Project 4 Standup
With a daily morning structure like this. By 9AM, management, development, testers, everyone is in lock step as to what needs to be completed that day. If notes are kept and brought up each day, it'll be clear where progress is being made and where it's not.

## Slide 11: Benefits
Built-in process improvement in our process (retrospectives and new sprints are a mini-reset to the team)
Built-in metrics – as we complete each sprint, we gain confidence in the release. Burn-down great metric for within sprint. TCE good metric for quality.
Built-in milestones – We need to make our sprints to make our release
Everyone has a clear top priority task and everyone on team is accountable for getting stories "done."
Testers are dedicated to a single focus for the duration of the sprint where the can focus on building necessary test automation, lab infrastructure – or simply gain an understanding of the product. e.g. It's not useful for me to have assistance testing our licensing 1-2 hours at a time.
  This also provides value in stating where testers will NOT be. These stores still need to be tested and the developers/everyone else on the project should plan on taking on the tester role as needed.
Everyone is active on the same thing at the same time. E.g., let's say Eric is assigned to the License Project for a sprint, he could:
  Learn the software
  Evaluate the automated test coverage and look for gaps
  Listen in on elaboration of new features and stub out test cases as they occur to them, or the team
  Write the tests while the developer is writing the story feature
  Assist however is necessary via manual and automated testing, for the duration of the sprint and on every story within it to get everything over finish line. Their "thumbs up" is required that stores are complete.